**BEFORE THE**

**COUNCIL OF THE CITY OF NEW ORLEANS**

|  |  |  |
| --- | --- | --- |
| **IN RE: 2021 TRIENNIAL INTEGRATED RESOURCE PLAN OF ENTERGY NEW ORLEANS, LLC** | **)**  **)**  **)**  **)** | **DOCKET NO. UD-20-02** |

**ORDER**

On February 19, 2021, the Advisors to the Council of the City of New Orleans (“Advisors”) filed a Motion to Extend Procedural Deadlines and accompanying Memorandum in Support requesting that the procedural schedule in this docket be adjusted in order to allow for sufficient time for the Council’s DSM Potential Study consultant to complete the DSM Potential Study.

Considering the Motion, Memorandum in Support and [that no party has objected to the request/objections to the request filed by \_\_\_\_\_]. The Advisors’ Motion is hereby granted and the new procedural schedule deadlines are as follows:

| **Event** | **New Deadline** |
| --- | --- |
| DSM Potential Study due |  |
|  | DSM Achievable Scenarios & Benchmarking circulated to Service List  June 15, 2021 |
| Technical Meeting 2 | June 30-July 14, 2021 |
|  | Final DSM Potential Study due July 30, 2021 |
| Deadline for new Council policies that can be incorporated | Aug. 15, 2021 |
| Technical Meeting 3 | Aug. 13-26, 2021 |
| Finalize all IRP inputs | Aug. 27, 2021 |
| Completion of optimized portfolio development and results | Dec. 21, 2021 |
| Technical Meeting 4 | Jan. 6-Jan. 20, 2022 |
| 2021 IRP Report filed[[1]](#footnote-1) | March 25, 2022 |
| Second Public Meeting | April 8-15, 2022 |
| Third Public Meeting | April 29-May 6, 2022 |
| Technical Meeting 5 | April 29-May 6, 2022 |
| Intervenor Comments on Final IRP | May 9, 2022 |
| ENO Reply Comments | June 7, 2022 |
| Discovery closes | June 27, 2022 |
| Advisor Report | July 12, 2022 |
| Energy Smart Implementation Filing for Program Years 13-15 | July 19, 2022 |

SO ORDERED, this \_\_\_\_ day of , 2021.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

MARIA AUZENNE

Hearing Officer

1. The Advisors noted that Resolution R-20-257 specifically reserves to the Council the ability to change the deadline for the 2021 IRP Report. The Advisors filed a motion to the Council requesting this change to the 2021 IRP Report deadline on February \_\_\_\_, 2021, and the Council granted the Advisors’ motion in M-21-\_\_\_ on February 25, 2021. [↑](#footnote-ref-1)